**CSR Approve**

**---CR1---**

Approve

CR1 was approved because it complies with what is necessary for the project to be launched on the market, since it is necessary to add a therapy purpose to meet a government standard. In addition, the level of risk in terms of budget, development time, resources, testing time and human resources is low, therefore it does not greatly affect the success of the project.

The approved changes to the BaseLine document and software are as follow:

**information to the Base Line about:**

* The reports have the purpose of the therapy.
* In point 1.0 Introduction
* In point 2.0 Requirements specific in Table 3, requirement RNS-007
* In point 3.2.7 Module Report
* Implement mechanism for send record to a server.
* In point 1.0 Introduction
* In point 1.2 is necessary add new features
* In point 2.0 Requirements is necessary add new requirement
* In point 4.9 Configuration and version, add new technologies and create new version

**---CR2---**

Approve

The approved changes to the BaseLine document and software are as follow:

CR2 was approved because it is necessary to make the software meet the client's expectations, this will be achieved thanks to an effective training by the patient, taking into account the limitations of technology, in addition, the level of risk in terms of budget, Development time, resources, testing time and human resources are of average level, so it does not affect the success of the project much.

**CR2 Add information to the Base Line about:**

* Describe mechanism so that the patient can effectively control the direction of the drone and add a new diagram.
* In point 1.2 Features
* In point 3.1 Diagrams of software, add new diagram

**---CR3---**

Not Approve

The Not approved changes to the BaseLine document and software are as follow:

CR3 was not approved because it is to be a change to create a web page it is necessary to hire trained personnel is web development capable of programming the web page. In addition, the level of risk in terms of budget, development time, resources, testing time and human resources are high or very high, thus greatly affecting the success of the project. It should also be noted that the client does not have the necessary budget to extend the project.

**CR3 Add information to the Base Line about:**

* Add information of a web-site for the system add diagram of connection with web-site.
* In point 1.0 Introduction
* In point 1.2 Features, is necessary add new features
* In point 2.0 Requirements is necessary add new requirement
* In point 3.1 Diagrams of software, add new diagram
* In point 3.2 Modules of software, add new design
* In point 4.9 Configuration and version, add new technologies and create new version